Logbook: 02

Meeting No: 02					                             Date: 2025/11/11

Start Time: 10:00 AM						        End Time: 10:15 AM

Items Discussed:

- Research on suitable software development methodologies.

- Exploration of similar gym or fitness platforms for UI/UX and feature inspiration.

- Implementation of version control using Git and GitHub to track project changes and maintain code history.

Achievements:

- Compared different methodologies to identify the most suitable for the project.

- Selected Incremental methodology to allow phased development, testing, and integration of features.

- Gathered UI/UX ideas from existing fitness platforms to inspire design choices.

Problems (if any):

- Need for more practical understanding of Git branching strategies and commit conventions for effective version control.

- Difficulty in deciding which features should be prioritized in the first increment.

Tasks for the Next Meeting:

- Complete the GitHub repository setup with proper branching, commit guidelines, and documentation.

- Begin drafting wireframes for different key pages like Homepage, Membership Plans and others.

- Document the chosen Incremental methodology and outline planned increments for development.

- Start writing the Software Requirement Specification (SRS) to formally define system requirements.

- Research similar projects to study their system flow and apply insights to the design.

…………………………						     …………………………

Sanjog Gurung							Rohan Katuwal 											(1st Supervisor)