Logbook: 03

Meeting No: 03					                             Date: 2025/11/19

Start Time: 10:10 AM						        End Time: 10:25 AM

Items Discussed:

- Completion of GitHub repository setup with proper branching, commit guidelines, and documentation.

- Drafting wireframes for key pages like Homepage and Membership Plans.

- Documentation of the chosen Incremental methodology and outline of planned increments for development.

- Writing the Software Requirement Specification (SRS) to formally define system requirements.

- Researching similar projects to study their system flow and apply insights to the design.

Achievements:

- Initiated writing of the Software Requirement Specification (SRS).

- Conducted research on similar projects to refine system flow and gather design insights.

- Began designing the wireframe of the homepage.

- Outlined the Incremental methodology plan, noting potential increments for phased development.

Problems (if any):

- Faced difficulty in structuring the SRS comprehensively, especially in defining functional and non-functional requirements.

- Delay in advancing wireframes due to uncertainty in feature prioritization for the first increment.

- Git branching strategies still require more practice to be applied effectively.

Tasks for the Next Meeting:

- Complete the GitHub repository setup with proper branching, commit guidelines, and documentation.

- Wireframes for Homepage, Membership Plans, and Trainer Profiles.

- Software Requirement Specification (SRS) with detailed functional and non-functional requirements.

- Utilize Trello for task management and project tracking.

- Develop an initial ERD and Use Case diagrams for the system (e.g., simple login/logout functionality).

…………………………						     …………………………

Sanjog Gurung							Rohan Katuwal 											(1st Supervisor)